Telecom Support Knowledge Assistant

Design and Testing Document

MSSE Capstone Project
Quantic School of Business and Technology
Prepared by Selam Tachbel
17 August 2026

Status: Working design/testing evidence — update as final testing and deployment are completed.

# 1. Purpose and Scope

This document records the design, architecture, technology decisions, deployment approach, and software testing evidence for the Telecom Support Knowledge Assistant. It is intended to support the MSSE Capstone requirement for a detailed design and testing document while remaining consistent with the original project proposal and the system currently implemented.

The solution is an AI-assisted telecom support web application serving customers, Service Desk agents, engineers/site engineers, and administrators. The current implementation combines a React/Vite frontend, FastAPI backend, SQLAlchemy/SQLite persistence, a telecom knowledge base, and a RAG integration path using ChromaDB and Ollama.

# 2. Design Goals

Provide understandable self-service telecom support for customers.

Give Service Desk agents fast access to trusted troubleshooting knowledge.

Escalate unresolved incidents to Site Engineers rather than sending every ticket directly to engineering.

Keep operational data persistent across browser refreshes through the backend database.

Support explainable AI answers through sources, confidence information, and knowledge-base grounding.

Use modular technologies that are appropriate for an MSSE full-stack and AI engineering project.

Make the application straightforward to test, maintain, deploy, and demonstrate.

# 3. System Architecture

The application follows a layered client-server architecture. React/Vite implements the presentation layer; FastAPI exposes REST endpoints and coordinates application logic; SQLAlchemy provides persistence to SQLite; and the RAG layer retrieves telecom knowledge from ChromaDB and can invoke an Ollama-hosted language model.

## 3.1 Logical Components

| Layer / Component | Technology | Responsibility |
| --- | --- | --- |
| Presentation | React + Vite | Customer, Service Desk, Site Engineer, Administrator, Login and Knowledge Base interfaces. |
| API / Application | FastAPI | Authentication, search, knowledge CRUD, document upload, tickets, chat history and statistics. |
| Persistence | SQLAlchemy + SQLite | Stores users, knowledge records, ticket records and chat history. |
| AI Retrieval | RAG + ChromaDB | Stores/retrieves semantic document chunks for grounded question answering. |
| Generation | Ollama / open-source LLM | Generates answers from retrieved telecom context when the RAG service is available. |
| Version Control | Git + GitHub | Source control, documentation, future CI/CD and submission evidence. |

## 3.2 Primary Portals

| Portal | Primary User | Current Responsibilities |
| --- | --- | --- |
| Customer Portal | Telecom customer | Ask Enu, search support knowledge, view common services/questions, create support requests. |
| Service Desk Portal | Service Desk Agent | View ticket queue, inspect incidents, search knowledge, troubleshoot, resolve or escalate. |
| Site Engineer Portal | Engineer / Site Engineer | View escalated incidents, investigate, run diagnostics, update and resolve tickets. |
| Administrator Portal | Administrator | Manage knowledge, upload information, monitor system/knowledge statistics. |

## 3.3 Customer-to-Engineer Ticket Workflow

A customer first searches the Enu assistant for a solution.

If the issue is not solved, a support ticket is created and stored by the FastAPI/SQLite backend.

The Service Desk receives the ticket in its queue and performs first-line troubleshooting.

If the Service Desk solves the issue, the ticket is marked Resolved.

If the Service Desk cannot solve the issue, it escalates the ticket to a Site Engineer.

The Site Engineer investigates the technical/site-level issue and moves the ticket through In Progress to Resolved.

The final status is persisted so the Service Desk can see the result after refresh.

## 3.4 RAG / Knowledge Retrieval Workflow

Telecom knowledge or documents are added to the system.

Document text is prepared/chunked for retrieval.

Embeddings are generated and stored in ChromaDB when the RAG pipeline is active.

The user submits a natural-language question.

The backend attempts RAG retrieval and generation.

If RAG services are unavailable, the current backend falls back to direct SQLite KnowledgeBase search.

The answer, confidence/source metadata, and question history are returned to the interface.

# 4. Technology and Architecture Decisions

| Technology | Decision / Reason |
| --- | --- |
| React + Vite | Provides a component-based, responsive SPA frontend and fast development workflow. |
| FastAPI | Provides concise Python REST API development, validation and interactive API documentation. |
| SQLAlchemy | Separates Python models from raw SQL and supports maintainable persistence logic. |
| SQLite | Low-cost, simple local database suitable for Capstone development and demonstration. A managed relational database can replace it for production scale. |
| ChromaDB | Supports vector storage and semantic retrieval required by the RAG design. |
| Ollama | Supports local/open-source model use without requiring a paid external AI API for development. |
| GitHub | Provides source control, project evidence and a platform for CI/CD through GitHub Actions. |
| Render (planned) | Suitable free/low-cost web deployment option for the final Capstone demonstration. |

# 5. Design Patterns and Engineering Principles

Client-server architecture: browser clients communicate with a REST backend.

Layered separation: UI, API/application logic, persistence, and AI retrieval are separated.

Component-based UI: React pages/components isolate portal-specific responsibilities.

REST resource design: knowledge, tickets, login, search, chat history and dashboard statistics are exposed as HTTP endpoints.

ORM/data-mapping approach: SQLAlchemy models map application entities to SQLite tables.

Graceful fallback strategy: `/search` attempts RAG and falls back to the SQLite knowledge base when RAG fails.

Role-oriented UX: customers, Service Desk, Site Engineers, and administrators receive different workspaces.

Incremental Agile delivery: features are grouped into four proposal-defined sprints and tracked by backlog/user stories.

# 6. Data Design

The proposal described a broader target data model including users, documents, questions, responses, feedback and analytics. The current implementation has been simplified during iterative development. The verified SQLite database currently contains `users`, `knowledge_base`, `chat_history`, and `tickets`.

| Current Table | Purpose | Notes |
| --- | --- | --- |
| users | Stores login users and roles. | Role-based security needs final hardening/testing. |
| knowledge_base | Stores support question/answer/category knowledge. | CRUD and customer retrieval have been manually demonstrated. |
| chat_history | Stores searched questions and returned answers. | Supports history and usage evidence. |
| tickets | Stores support incidents and status. | Cross-portal escalation/resolution persistence is being finalized. |

# 7. Security and Access Design

The project includes login and role data as a foundation for role-based access. For final submission, access control should be validated so that Service Desk, Site Engineer and Administrator routes/actions cannot be reached by an unauthorized role. The current development build uses permissive CORS for local integration; production deployment should restrict allowed origins.

Validate login failures and successful role-based login.

Protect role-specific routes/actions.

Avoid committing secrets or credentials to GitHub.

Restrict production CORS origins.

Use environment variables for deployment configuration.

Do not expose production customer data; use simulated/test data for the Capstone.

# 8. Deployment Design and Cost Considerations

The proposal identifies Render as a practical deployment option. For a Capstone demonstration, a free/low-cost deployment is appropriate. A production telecom deployment would normally use a managed relational database, protected object storage, centralized logging, stronger identity/access management, monitoring and backup controls.

| Option | Advantages | Trade-offs / Cost |
| --- | --- | --- |
| Local demo | No hosting cost; complete control; works with local Ollama. | Not publicly accessible; weaker final-deliverable evidence. |
| Render / similar cloud | Public URL; simple Git-based deployment; useful for grading/demo. | Free tiers may sleep or have resource limits; local Ollama cannot be assumed. |
| Production cloud architecture | Scalable database/storage/monitoring and stronger availability. | Higher complexity and recurring cost; beyond the current Capstone scope. |

# 9. Testing Strategy

The testing approach follows the proposal's layered strategy: unit, integration, system, user acceptance and performance testing. Manual evidence already collected during development is distinguished below from tests that still need automation or formal measurement.

## 9.1 Test Types

| Testing Type | Purpose | Current State |
| --- | --- | --- |
| Unit Testing | Validate individual backend functions/components. | Planned for final test suite. |
| API Testing | Validate REST endpoints and error paths. | Manual endpoint behavior observed; automation pending. |
| Integration Testing | Validate React ↔ FastAPI ↔ SQLite and RAG integrations. | Partly demonstrated manually. |
| System / E2E Testing | Validate complete customer-to-resolution workflows. | Ticket escalation workflow currently being finalized. |
| User Acceptance Testing | Confirm customer/employee workflows are understandable and useful. | Planned with representative test scenarios. |
| Performance Testing | Measure response and retrieval latency. | Formal measurement pending. |

## 9.2 Current Manual Test Evidence

| ID | Test | Expected / Evidence | Status |
| --- | --- | --- | --- |
| T-001 | Backend health / API startup | FastAPI starts and `/health`/API are reachable. | Pass |
| T-002 | Database table verification | SQLAlchemy inspector returns chat_history, knowledge_base, tickets and users. | Pass |
| T-003 | Add knowledge article | Admin adds a telecom Q&A record. | Pass |
| T-004 | Customer knowledge retrieval | Customer searches a matching term (e.g., PUK) and receives stored answer. | Pass |
| T-005 | No-match behavior | Unknown query returns a controlled 'couldn't find an answer' response. | Pass |
| T-006 | Service Desk ticket loading | Service Desk loads `/tickets` from backend/SQLite. | Pass |
| T-007 | Ticket detail selection | Open/select action displays ticket details. | Pass |
| T-008 | Escalation persistence | Escalated status/assignment persists and is visible after refresh. | In Progress |
| T-009 | Site Engineer queue | Escalated tickets appear in the Site Engineer portal. | In Progress |
| T-010 | Engineer resolution persistence | In Progress / Resolved updates persist across portals. | Pending |
| T-011 | Document upload + RAG ingestion | Uploaded document is correctly extracted, chunked and indexed. | Pending |
| T-012 | Source citation accuracy | Returned source points to the correct supporting content. | Pending |
| T-013 | Role authorization | Unauthorized roles cannot access protected actions/routes. | Partial |
| T-014 | Feedback persistence | Helpful/Not Helpful is stored and reportable. | Pending |
| T-015 | Dynamic analytics | Dashboard values are calculated from stored system data. | Partial |
| T-016 | CI build/test | GitHub Actions validates backend/frontend on push. | Pending |
| T-017 | Cloud deployment | Deployed URL supports core demonstration workflow. | Pending |

# 10. Formal Test Cases for Final Submission

| ID | Scenario | Precondition | Action | Expected Result |
| --- | --- | --- | --- | --- |
| TC-01 | Customer asks known question | Knowledge record exists | Enter 'PUK' or known telecom issue | Correct answer, category/source/confidence displayed |
| TC-02 | Customer asks unknown question | Backend running | Enter unrelated/unknown query | Controlled no-match response; no crash |
| TC-03 | Admin creates knowledge | Admin portal available | Add question, answer, category | Record persists and becomes searchable |
| TC-04 | Service Desk receives ticket | Ticket exists | Open Service Desk queue | Ticket appears from backend database |
| TC-05 | Service Desk resolves ticket | Open ticket | Mark/patch as Resolved | Resolved status persists after refresh |
| TC-06 | Service Desk escalates ticket | Open unresolved ticket | Escalate to Site Engineer | Status/assignment persists and engineer can see it |
| TC-07 | Site Engineer investigates | Escalated ticket exists | Start investigation | Status becomes In Progress and persists |
| TC-08 | Site Engineer resolves | In-progress ticket exists | Resolve ticket | Status becomes Resolved and Service Desk sees final result |
| TC-09 | Login validation | Seeded test users available | Enter valid/invalid credentials | Valid login succeeds; invalid login returns 401 |
| TC-10 | Knowledge CRUD delete | Knowledge item exists | Delete item | Item is removed and no longer returned by GET/search |
| TC-11 | RAG document ingestion | Supported telecom document available | Upload and query it | Relevant chunk is retrieved and grounded answer returned |
| TC-12 | Performance sample | Test question set prepared | Measure response times | Average/percentiles reported and compared with target |

# 11. Performance and AI Evaluation Targets

| Metric | Proposal Target | Final Evidence Needed |
| --- | --- | --- |
| Answer Accuracy | 85% or higher | Score a representative telecom question set against expected answers. |
| Citation Accuracy | 90% or higher | Verify cited/reported source content supports each sampled answer. |
| Response Time | Under 5 seconds where possible | Record measured latency over repeated test queries. |
| Retrieval Relevance | High relevance | Rate retrieved chunks for sample telecom questions. |
| User Satisfaction | Average > 4.0 / 5.0 | Collect ratings after feedback persistence is implemented. |

# 12. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor document quality | Reduces answer accuracy. | Clean and curate telecom documents before ingestion. |
| Slow local AI response | Hurts usability/demo flow. | Use efficient retrieval, smaller models, fallback search and pre-tested demo questions. |
| Incorrect AI answer | Reduces trust. | Ground answers, show sources/confidence and retain human escalation. |
| Ticket state inconsistency | Breaks Service Desk/Site Engineer workflow. | Persist all status/assignment changes through backend APIs and test refresh behavior. |
| Deployment limits | Cloud demo may fail. | Deploy early and keep a tested local fallback demonstration. |
| Secrets/data exposure | Security/privacy risk. | Use test data, .gitignore, environment variables and no production credentials. |

# 13. Requirements Traceability and Remaining Work

The proposal contains 50 user stories and a 30-item product backlog. A separate `User_Stories_and_Backlog.md` file tracks those items against the current implementation. The highest-priority remaining engineering work is the persistent Service Desk → Site Engineer workflow, RAG/PDF validation, automated testing, CI/CD, deployment, and final performance/acceptance evidence.

# 14. Final Quality Gate

All critical user stories demonstrated without crashes.

Ticket escalation and resolution persist after refresh.

At least one uploaded telecom document is successfully queried through the intended RAG path.

Source/confidence behavior is accurately represented.

Automated backend/frontend checks run in CI.

Deployed application link is documented in README.

Agile task board is current and linked from GitHub.

Final demo is rehearsed and covers a range of user inputs.

Testing results are updated in this document before submission.

# 15. Conclusion

The project demonstrates a substantial full-stack and AI-assisted telecom support system rather than a standalone chatbot. Its design integrates customer self-service, Service Desk support, Site Engineer escalation, administration, persistent data, knowledge retrieval and an extensible RAG layer. The remaining work is concentrated on integration hardening, measurable testing, CI/CD and deployment evidence. Completing those items will align the implementation strongly with the Capstone's design, testing and professional engineering expectations.