Telecom Support Knowledge Assistant
MSSE Capstone Project Proposal

# Executive Summary

This project proposes the development of a Telecom Support Knowledge Assistant, an AI-powered web application designed to support both telecom customers and telecom employees. The system leverages state-of-the-art Retrieval-Augmented Generation (RAG) techniques combined with optimized open-source AI models to resolve complex inquiries based on telecom documentation, troubleshooting guides, standard operating procedures (SOPs), and internal knowledge base articles.

The proposed solution aims to significantly reduce information retrieval time, improve first-contact resolution rates, increase employee productivity, and provide 24/7 access to trusted telecom knowledge. By enabling natural language interactions with precise source citations, the assistant guarantees trust and transparency. A comprehensive performance evaluation plan is built into the core design to track critical operational metrics like response time, semantic relevance, and accuracy.

# Background and Motivation

Telecommunications organizations operate within highly complex technical ecosystems, generating massive volumes of unstructured data that must be rapidly navigated. Customers routinely require assistance with services such as broadband connectivity, SIM activation, device configurations, billing discrepancies, and service plans. Concurrently, technical support engineers, service desk agents, and field teams require immediate access to dense technical manuals, step-by-step troubleshooting workflows, and operational policies to resolve network-level incidents.

Current information lookup systems require support teams to query disparate internal portals or manual PDFs, delaying resolution times. An intelligent knowledge assistant bridges this gap, translating raw corporate documents into an interactive, natural-language-enabled knowledge partner.

# Problem Statement

Customers and technical support personnel spend significant operational hours searching for critical data across siloed repositories. Traditional keyword-based search queries often yield too many irrelevant results without pointing directly to the required actionable step. This inefficiency leads to increased operational overhead, prolonged mean-time-to-resolution (MTTR), customer frustration, and inconsistent troubleshooting methodologies across various support channels.

# Project Goal and Objectives

The overarching goal of this project is to design, develop, deploy, and rigorously evaluate an AI-powered Telecom Support Knowledge Assistant that provides highly accurate, context-aware answers to user queries using curated telecom reference materials.

Key Objectives:

Develop an AI-powered telecom knowledge assistant.

Support both telecom customers and telecom employees via parallel customized workspaces.

Implement document ingestion and robust knowledge base management.

Enable natural language question answering with sub-second retrieval pipelines.

Provide inline source citations to improve transparency and trust.

Deliver guided troubleshooting recommendations for common customer and technical support workflows.

Collect user feedback on answer usefulness to drive automated telemetry improvements.

Measure metrics: answer accuracy, citation accuracy, retrieval relevance, response latency, and user satisfaction.

Deploy the containerized system in a production-ready cloud environment (Render/Local VM).

# Stakeholders

The primary stakeholders identified for this project and their core operational needs include:

| Stakeholder | Core Need |
| --- | --- |
| Customers | Need quick and understandable answers to service, billing, activation, and troubleshooting questions. |
| Service Desk Agents | Need fast access to procedures, FAQs, troubleshooting guides, and escalation workflows. |
| Technical Support Engineers | Need access to technical manuals, known issue resolutions, configuration documents, and root cause analysis procedures. |
| Field Engineers | Need mobile access to installation guides, maintenance procedures, network diagrams, and equipment information. |
| Administrators | Need to manage documents, users, feedback, analytics, and system performance. |

# Scope of the Project

The project will focus on telecom support operations and knowledge retrieval. Users will be able to upload documents, ask questions, receive answers with citations, and access troubleshooting recommendations. Administrative users will manage documents, users, feedback, and analytics. The project will not replace human support staff; instead, it will support them by making information easier to find and use.

# Expected Benefits

Reduce the time required to search for telecom information.

Improve customer self-service support.

Increase service desk and technical support productivity.

Improve consistency in troubleshooting and escalation procedures.

Support employee learning and knowledge sharing.

Provide measurable evidence of system performance and usefulness.

Demonstrate a practical application of AI in telecommunications support.

# System Requirements

## Functional Requirements

| ID | Functional Requirement Description |
| --- | --- |
| FR-001 | Users can upload telecom documents. |
| FR-002 | Administrators can manage document collections. |
| FR-003 | Users can ask questions in natural language. |
| FR-004 | The system generates AI-powered answers based on retrieved documents. |
| FR-005 | The system displays source citations for generated answers. |
| FR-006 | The system provides guided troubleshooting recommendations. |
| FR-007 | Users can provide feedback on answer quality. |
| FR-008 | The system generates usage analytics. |
| FR-009 | Administrators can manage users and permissions. |
| FR-010 | The system stores question and answer history. |
| FR-011 | The system supports document categorization. |
| FR-012 | The system provides confidence scores for generated responses. |

## Non-Functional Requirements

| Category | Non-Functional Requirement Details |
| --- | --- |
| Performance | The system should respond to user queries within a reasonable time under normal operating conditions (typically < 5s). |
| Security | User accounts and uploaded documents must be protected through robust authentication and authorization controls. |
| Usability | The interface should be easy to learn and use for both customers and employees, including mobile screens. |
| Reliability | The system should provide consistent responses based strictly on available knowledge sources. |
| Scalability | The system should support future growth in users, documents, and queries without architecture redesign. |
| Maintainability | The solution should be structured clearly so future enhancements and maintenance can be completed efficiently. |

# User Stories

To ensure every stakeholder requirement maps to product delivery, a comprehensive set of 50 user stories categorized across all primary roles has been engineered. These stories provide clear behavioral specifications and form the foundation for development, manual testing, and user acceptance criteria.

## Customer User Stories (US-001 to US-010)

| Story ID | User Story |
| --- | --- |
| US-001 | As a customer, I want to ask questions about telecom services so that I can resolve service-related issues quickly. |
| US-002 | As a customer, I want to check internet troubleshooting steps so that I can try to restore my connection before contacting support. |
| US-003 | As a customer, I want to understand billing charges so that I can verify my monthly telecom expenses. |
| US-004 | As a customer, I want to learn SIM activation procedures so that I can start using my service correctly. |
| US-005 | As a customer, I want to find package information so that I can choose the plan that fits my needs. |
| US-006 | As a customer, I want to receive service configuration guidance so that I can set up my telecom service properly. |
| US-007 | As a customer, I want to receive answers in simple language so that I can understand technical information without specialist knowledge. |
| US-008 | As a customer, I want to view document references so that I can trust where the answer came from. |
| US-009 | As a customer, I want to access support at any time so that I can get help when I need it. |
| US-010 | As a customer, I want to rate answer quality so that the system can be improved over time. |

## Service Desk Agent User Stories (US-011 to US-020)

| Story ID | User Story |
| --- | --- |
| US-011 | As a service desk agent, I want to search telecom procedures so that I can assist customers more efficiently. |
| US-012 | As a service desk agent, I want to access troubleshooting guides so that I can follow approved support steps. |
| US-013 | As a service desk agent, I want to view escalation procedures so that I can route unresolved issues correctly. |
| US-014 | As a service desk agent, I want to search multiple documents at the same time so that I can save time during support calls. |
| US-015 | As a service desk agent, I want to verify answers using citations so that I can provide reliable information to customers. |
| US-016 | As a service desk agent, I want to receive troubleshooting recommendations so that I can reduce issue resolution time. |
| US-017 | As a service desk agent, I want to access activation procedures so that I can guide customers through service activation. |
| US-018 | As a service desk agent, I want to review frequently asked questions so that I can give consistent responses. |
| US-019 | As a service desk agent, I want to view confidence scores so that I know when an answer may need additional verification. |
| US-020 | As a service desk agent, I want to access service request workflows so that I can follow the correct process for each request. |

## Technical Support Engineer User Stories (US-021 to US-030)

| Story ID | User Story |
| --- | --- |
| US-021 | As a technical support engineer, I want to access technical manuals so that I can diagnose technical issues accurately. |
| US-022 | As a technical support engineer, I want to view known issue resolutions so that I can solve recurring incidents faster. |
| US-023 | As a technical support engineer, I want to search network troubleshooting guides so that I can follow best practices during investigation. |
| US-024 | As a technical support engineer, I want to access root cause analysis procedures so that I can investigate incidents systematically. |
| US-025 | As a technical support engineer, I want to review maintenance procedures so that I can follow operational standards. |
| US-026 | As a technical support engineer, I want to search configuration documentation so that I can verify technical settings. |
| US-027 | As a technical support engineer, I want to verify recommendations using sources so that I can trust technical guidance. |
| US-028 | As a technical support engineer, I want to access equipment documentation so that I can support device-related issues. |
| US-029 | As a technical support engineer, I want to view operational standards so that my work remains aligned with company procedures. |
| US-030 | As a technical support engineer, I want to review incident resolution history so that I can learn from previous cases. |

## Field Engineer User Stories (US-031 to US-040)

| Story ID | User Story |
| --- | --- |
| US-031 | As a field engineer, I want to access installation guides so that I can complete installations correctly. |
| US-032 | As a field engineer, I want to access maintenance instructions so that I can perform maintenance tasks according to standards. |
| US-033 | As a field engineer, I want to use the system on mobile devices so that I can access information while working on site. |
| US-034 | As a field engineer, I want to view troubleshooting workflows so that I can resolve field issues more efficiently. |
| US-035 | As a field engineer, I want to access escalation guidance so that I know when to involve higher-level support. |
| US-036 | As a field engineer, I want to review equipment specifications so that I can work with the correct technical details. |
| US-037 | As a field engineer, I want to access network diagrams so that I can troubleshoot connectivity issues more effectively. |
| US-038 | As a field engineer, I want to review deployment procedures so that I can complete field deployments consistently. |
| US-039 | As an administrator, I want to upload telecom documents so that the knowledge base remains current. (Administrative Link) |
| US-040 | As an administrator, I want to update outdated documents so that users receive accurate information. (Administrative Link) |

## Administrator User Stories (US-041 to US-050)

| Story ID | User Story |
| --- | --- |
| US-041 | As an administrator, I want to delete obsolete documents so that old information does not mislead users. |
| US-042 | As an administrator, I want to manage user access so that the system remains secure. |
| US-043 | As an administrator, I want to manage user roles so that customers, employees, and administrators have appropriate permissions. |
| US-044 | As an administrator, I want to review analytics dashboards so that I can monitor system usage and performance. |
| US-045 | As an administrator, I want to review user feedback so that I can improve the quality of the knowledge base. |
| US-046 | As an administrator, I want to monitor answer accuracy so that I can evaluate whether the system is meeting expectations. |
| US-047 | As an administrator, I want to monitor response times so that I can identify performance issues. |
| US-048 | As an administrator, I want to export reports so that results can be shared with management or project reviewers. |
| US-049 | As an administrator, I want to identify common search topics so that documentation gaps can be addressed. |
| US-050 | As an administrator, I want to monitor system usage so that I can understand how different user groups use the assistant. |

# Product Backlog

Comprehensive backlog map detailing priority alignments:

| Backlog ID | Feature Description | Priority |
| --- | --- | --- |
| PB-001 | User Registration and Login | High |
| PB-002 | User Authentication and Authorization | High |
| PB-003 | Customer Portal | High |
| PB-004 | Employee Portal | High |
| PB-005 | Document Upload | High |
| PB-006 | Document Categorization | High |
| PB-007 | Document Search | High |
| PB-008 | PDF Text Extraction | High |
| PB-009 | Knowledge Base Management | High |
| PB-010 | Vector Database Integration | High |
| PB-011 | Embedding Generation | High |
| PB-012 | Question and Answer Interface | High |
| PB-013 | RAG Retrieval Engine | High |
| PB-014 | Source Citations | High |
| PB-015 | Confidence Score Display | Medium |
| PB-016 | Troubleshooting Recommendations | High |
| PB-017 | Escalation Guidance | Medium |
| PB-018 | Chat History | Medium |
| PB-019 | Search History | Medium |
| PB-020 | Feedback Collection | Medium |
| PB-021 | Analytics Dashboard | Medium |
| PB-022 | User Management | Medium |
| PB-023 | Role Management | Medium |
| PB-024 | Performance Monitoring | Medium |
| PB-025 | Report Export | Low |
| PB-026 | Frequently Asked Questions | Medium |
| PB-027 | Knowledge Gap Identification | Low |
| PB-028 | System Administration Dashboard | Medium |
| PB-029 | Deployment Environment | High |
| PB-030 | CI/CD Pipeline | Medium |

# Sprint Planning

## Sprint 1 - Foundation and Setup

Project setup and repository creation

Frontend setup using React

Backend setup using FastAPI

Database initialization

User registration and login

Authentication and authorization

Basic user interface

## Sprint 2 - Knowledge Management

Document upload feature

PDF processing

Document categorization

Knowledge base management

Vector database integration

Embedding generation

## Sprint 3 - AI and Retrieval

Question and answer interface

RAG retrieval implementation

Response generation

Source citations

Confidence scoring

Chat history

## Sprint 4 - Support Features and Deployment

Troubleshooting recommendations

Escalation guidance

Feedback collection

Analytics dashboard

Performance monitoring

Deployment

Testing and evaluation

# System Design and Architecture

## RAG Workflow Engine

1. Users upload telecom documents.

2. The system extracts text from the uploaded documents.

3. The extracted text is split into smaller chunks.

4. Sentence embeddings are generated for each chunk.

5. Embeddings are stored in ChromaDB.

6. A user submits a question through the web interface.

7. The RAG engine retrieves the most relevant document chunks.

8. Retrieved content is passed to Llama 3 through Ollama.

9. The system generates an answer with citations and a confidence score.

10. The response and feedback data are stored for evaluation.

## Database Design

| Table | Main Fields | Purpose |
| --- | --- | --- |
| Users | user_id, name, email, password_hash, role | Stores user account information and access roles. |
| Documents | document_id, title, category, upload_date, file_path | Stores metadata for uploaded telecom documents. |
| Questions | question_id, user_id, question_text, timestamp | Stores user questions for history and analysis. |
| Responses | response_id, question_id, answer_text, confidence_score | Stores generated responses and confidence values. |
| Feedback | feedback_id, response_id, rating, comments | Stores user feedback on answer quality. |
| Analytics | analytics_id, user_activity, search_statistics, response_time | Stores usage and performance metrics for evaluation. |

## Technology Decisions

| Technology | Reason for Selection |
| --- | --- |
| React | Supports modern, responsive user interface development. |
| FastAPI | Provides a fast and clean backend framework for API development. |
| SQLite | Lightweight and suitable for early-stage project development and demonstration. |
| ChromaDB | Supports vector storage and semantic retrieval for RAG applications. |
| Ollama & Llama 3 | Provide open-source language model capabilities without relying on paid API services. |
| GitHub | Supports version control, collaboration, documentation, and CI/CD workflows. |
| Render | Provides a practical cloud deployment option for web applications. |

# Testing & Evaluation Framework

To ensure code accuracy and reliability throughout development, a layered testing strategy is combined with a core mathematical/empirical evaluation workflow.

| Testing Type | Description |
| --- | --- |
| Unit Testing | Individual components such as document upload, authentication, API endpoints, and feedback submission will be tested separately. |
| Integration Testing | Interactions between the frontend, backend, database, vector database, and AI service will be tested. |
| System Testing | The complete application will be tested end-to-end to confirm that the main workflow works correctly. |
| User Acceptance Testing | Representative users will evaluate whether the system meets customer and employee support needs. |
| Performance Testing | Response times and retrieval performance will be measured using sample telecom questions. |

## Operational Targets

| Metric | Description | Target |
| --- | --- | --- |
| Answer Accuracy | Measures how often responses correctly answer user questions. | 85% or higher |
| Citation Accuracy | Checks whether the answer references the correct supporting document content. | 90% or higher |
| Response Time | Measures the average time required to generate an answer. | Under 5 seconds where possible |
| Retrieval Relevance | Evaluates whether retrieved document chunks are relevant to the user query. | High relevance for test cases |
| User Satisfaction | Collects user ratings and feedback on usefulness. | Average rating above 4.0 / 5.0 |

# Risk Analysis & Mitigations

| Identified Risk | Potential Impact | Strategic Mitigation |
| --- | --- | --- |
| Poor document quality | May reduce answer accuracy. | Review and clean documents before ingestion. |
| Slow response times | May reduce user satisfaction. | Optimize chunking, retrieval settings, and model configuration. |
| Inaccurate AI responses | May reduce trust in the system. | Use citations, confidence scores, and evaluation testing. |
| User adoption challenges | Users may continue using old search methods. | Design a simple interface and provide basic training. |
| Deployment issues | May delay final demonstration. | Test deployment early and maintain local demo readiness. |
| Large document collections | May affect retrieval performance. | Categorize documents and optimize vector storage. |

# Conclusion

The Telecom Support Knowledge Assistant aims to improve access to telecom knowledge for both customers and employees. By combining Retrieval-Augmented Generation, semantic search, and open-source artificial intelligence technologies, the system will provide accurate, explainable, and efficient support. The project demonstrates the practical application of software engineering and AI within telecommunications while addressing real operational challenges. Successful implementation is expected to improve customer experience, increase employee productivity, reduce information retrieval time, and support more consistent troubleshooting practices.